Week 3 RAG Evaluation Report

Project CMAP 2026  |  AI Agent in Asset Finance

Sameep  |  AI / RAG & Data Engineer  |  Group 2  |  LifeX Asset Finance

9 July 2026

# 1. Executive Summary

This report presents the Week 3 evaluation results for the Project CMAP 2026 RAG pipeline. The system was evaluated against a 175-question benchmark across 7 lenders — the original 4 (BFS, Resimac, Westpac, CFAL) plus 3 new lenders onboarded this week (Angle Finance, Flexi Commercial, Metro Finance). Two evaluation rounds were conducted, with targeted intent detection fixes applied between rounds.

| Metric | v1 Baseline | v2 After Fixes | Change |
| --- | --- | --- | --- |
| Questions tested | 175 | 175 | — |
| Average score | 2.83 / 4.00 | 2.97 / 4.00 | +0.14 |
| Perfect scores (4/4) | 55 / 175 (31%) | 66 / 175 (38%) | +11 questions |
| Source hit rate | 84% | 89% | +5 percentage points |
| LLM used | OpenAI GPT-4o-mini | OpenAI GPT-4o-mini | — |
| Lenders covered | 7 lenders | 7 lenders | Angle/Flexi/Metro added |

The 89% source hit rate is the key metric — it confirms the correct policy chunk is being retrieved in 156 of 175 questions. This is 4 percentage points above the Week 2 benchmark (85%) despite the system scaling from 4 to 7 lenders.

# 2. What Changed This Week

## 2.1 Three New Lenders Added

The knowledge base expanded from 4 to 7 lenders, adding Angle Finance, Flexi Commercial Finance, and Metro Finance. This required:

•  Parsing 3 new chunk files (angle_chunks.md, flexi_chunks.md, metro_chunks.md) — 27 new policy chunks

•  Updating LENDER_KEYWORDS in query.py with detection terms for ANGLE, FLEXI, METRO

•  Re-embedding all 62 chunks into ChromaDB (up from 35)

•  Verifying no cross-lender keyword collisions across all 175 questions

## 2.2 Intent Detection Improvements

An empirical harness ran the full 175-question retrieval simulation (no LLM calls) to measure the impact of candidate keyword additions before applying them. Results:

•  Added "low doc program", "$400k low doc", "400k low doc" to SPECIAL_PROGRAMS — captured Angle Finance's unique low doc product questions

•  Added "exposure" to LOAN_LIMITS — fixed exposure limit questions routing to wrong category

•  Source hit rate improved: 144/175 (82.3%) → 147/175 (84.0%) with zero regressions

## 2.3 Pipeline Performance Improvements

•  ThreadPoolExecutor with 10 concurrent workers: test suite runtime reduced from 44 minutes to ~20 minutes

•  Retry-with-backoff added for rate limit errors — prevents silent failures on high-concurrency runs

•  config.py LLM_MODEL and TOP_K now properly imported in query.py — no more hardcoded values

•  Switched from Groq llama-3.1-8b-instant to OpenAI GPT-4o-mini for evaluation — eliminates daily token quota issues and improves answer precision

## 2.4 Incremental Update Workflow

The policy documents were updated by Maksim mid-week with 3 new lender chunk files and updated metadata for the original 4 lenders. The incremental update process demonstrated this week:

•  Git pull to fetch Maksim's updated files from the shared repository

•  Copy updated chunk files to data/chunks/ and evaluation files to data/metadata/

•  Re-run ingest.py — rebuilds only the affected ChromaDB collection, preserving existing validated answers

•  Re-run test suite to confirm no regression on original 4 lenders after update

# 3. Results by Lender

| Lender | Questions | v1 Score | v2 Score | Change | Status |
| --- | --- | --- | --- | --- | --- |
| Resimac | 25 | 3.30/4 | 3.36/4 | +0.06 | Best performing |
| Westpac | 25 | 3.08/4 | 3.08/4 | — | Stable |
| Flexi | 25 | 2.84/4 | 3.08/4 | +0.24 | Strong improvement |
| CFAL | 25 | 2.96/4 | 2.96/4 | — | Stable |
| BFS | 25 | 2.96/4 | 2.96/4 | — | Stable |
| Angle | 25 | 2.32/4 | 2.84/4 | +0.52 | Largest improvement |
| Metro | 25 | 2.56/4 | 2.52/4 | -0.04 | Needs tuning |

The original 4 lenders maintained consistent scores from Week 2, confirming no regression from the system expansion. Angle Finance showed the largest improvement (+0.52) following targeted SPECIAL_PROGRAMS intent keyword fixes. Flexi Commercial also improved significantly (+0.24). Metro Finance is the remaining focus area for Week 4.

# 4. Results by Question Category

| Category | Questions | v2 Score | Notes |
| --- | --- | --- | --- |
| DOCUMENTATION | 11 | 3.36/4 | Strong — doc tier questions well handled |
| PRICING | 27 | 3.26/4 | Good — rate tables retrieved accurately |
| ELIGIBILITY | 24 | 3.04/4 | Good — ABN/credit score criteria solid |
| EXCLUSIONS | 18 | 3.06/4 | Good — precise keyword matching effective |
| LOAN_LIMITS | 21 | 2.95/4 | Improving — NAF/exposure limits better after fix |
| ASSET_ELIGIBILITY | 21 | 2.86/4 | Needs work — overlaps with LOAN_LIMITS intent |
| SETTLEMENT | 7 | 2.86/4 | Needs work — Metro settlement chunks thin |
| SPECIAL_PROGRAMS | 38 | 2.74/4 | Improving — Angle/Metro unique products still gap |
| FEES | 8 | 2.62/4 | Weakest — brokerage/clawback misclassification |

# 5. Evaluation Methodology

All evaluation was conducted against Maksim's Week 3 QuestionBank.xlsx (175 questions, 25 per lender) and scored against GroundTruth.xlsx using the following rubric:

| Score | Criteria |
| --- | --- |
| 4/4 | Correct source chunk retrieved AND all key figures/terms present in answer |
| 3/4 | Correct source chunk retrieved, key figures partially present or minor omissions |
| 2/4 | Wrong source chunk but answer contains some correct figures from another chunk |
| 1/4 | Wrong source chunk AND incorrect, incomplete, or absent answer |

The automated scoring function extracts numbers and dollar amounts from gold standard answers and checks their presence in the generated answer. Source hit rate measures whether the expected chunk_id appeared in the top-5 retrieved results.

# 6. System Architecture

| Component | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.12 | Core pipeline |
| RAG Framework | LlamaIndex | Document ingestion, chunking, retrieval |
| Vector Database | ChromaDB (local) | Stores 62 chunks with full metadata |
| Embedding Model | BAAI/bge-small-en-v1.5 (local) | Converts text to vectors — zero API cost |
| LLM (evaluation) | OpenAI GPT-4o-mini | Answer generation with source attribution |
| LLM (development) | Groq llama-3.1-8b-instant | Fast free testing during development |
| Test runner | ThreadPoolExecutor (10 workers) | Concurrent question evaluation |
| Knowledge base | 7 lender chunk files (62 chunks) | Angle, BFS, CFAL, Flexi, Metro, Resimac, Westpac |

# 7. Prompt Templates

Two prompt templates are used depending on the detected query type:

## 7.1 Single-lender factual query (default)

System: You are a finance policy assistant for LifeX Asset Finance. Answer the broker's question using ONLY the policy excerpts provided below. For every fact in your answer, state which chunk_id it comes from. If the information is not in the excerpts, say "This information is not available in the provided policy documents."
Policy excerpts: {context}
Broker's question: {question}

## 7.2 Cross-lender comparison query

When no specific lender is detected in the question, the fallback retriever searches all 62 chunks and returns the top-5 most relevant across all lenders. The LLM synthesises a comparison answer from these multi-lender chunks, producing responses that compare policies side by side without requiring pre-built comparison tables.

# 8. Known Gaps and Week 4 Priorities

## 8.1 Metro Finance — 2.52/4

Metro's 9 chunks are heavily weighted toward SPECIAL_PROGRAMS (streamlined products: passenger vehicle, trucks/trailers, agricultural, other equipment). Several Metro questions are routing to PRICING intent when the question involves rate-and-program combinations. Targeted Metro-specific SPECIAL_PROGRAMS keywords are the fix.

## 8.2 FEES category — 2.62/4

Brokerage and clawback questions are still misclassifying — 'brokerage' alone is not specific enough when questions mention percentage thresholds. Adding "brokerage cap", "clawback period", "trailing commission" as FEES keywords should resolve the main failures.

## 8.3 ASSET_ELIGIBILITY — 2.86/4

Questions about maximum asset age still trigger LOAN_LIMITS intent rather than ASSET_ELIGIBILITY. Adding "asset age", "years old at end of term", "EOT" as ASSET_ELIGIBILITY keywords while removing the ambiguous "maximum" from LOAN_LIMITS would clean this up.

## 8.4 Answer library cache

Not yet built. The Persistent Answer Library (second ChromaDB collection storing validated Q&A pairs) is the remaining Week 3 deliverable. Validated answers with cosine similarity above 0.92 against incoming questions would bypass the full retrieval pipeline entirely — improving response speed and consistency on repeated queries.

## 8.5 FastAPI integration

The Python RAG pipeline needs a FastAPI endpoint to connect to Samyak and Umair's Node.js frontend. POST /query accepts a broker question and returns the answer plus source chunk IDs as JSON. Approximately 20 lines of additional code.

Prepared by Sameep (AI / RAG & Data Engineer)  |  Project CMAP 2026  |  Group 2  |  LifeX Asset Finance  |  9 July 2026